PRODUCT VISION

A Universal Research Literature Assistant. Any researcher in any field uploads their own collection of research papers, news, articles, and gets AI-powered answers grounded in those specific papers. This system is not built for only one field. But for everyone. Biochemistry, Neuroscience, Law, Medicine, Finance, and so on, any researcher with a PDF collection can use it. As a part of the testing process of our application/product, our biochemistry friend is the first tester. And her research paper on Autophagy and the protein that triggers Autophagy are the test data. One the system is built, a human tester in the designated research area will test our application of make a sense of an answer that this app is producing. Only openly accessed research papers will be used to design the backend architecture of this product. Once the pipeline is proven correct, the goal is to make this application universally accessible in Phase 3 with a file uploader that handles any field automatically.

| What We Test with Now | What it Becomes in Phase 3 |
| --- | --- |
| Openly accessible Papers on Autophagy and Protein that triggers it are pre-loaded. | User Uploads their own Paper |
| One fixed knowledge base | Each User gets their own isolated database |
| Terminal Interface | Streamlit Chat UI in the browser |
| Only Biochemistry questions work well | Any field, any topic, any papers |
| Human Validates Answers | Anyone can use it publicly |

SETUP – COMPLETE

All tools are installed and are verified.

| Tool | Status |
| --- | --- |
| Ollama | v0.32.6 running |
| llama3.2 | 2.0GB – language model for answering questions |
| nomic-embed-text | 274MB – dedicated embedding model |
| Python | 3.13.13 |
| Virtual Environment | venv/active |
| Libraries | langchain, chromaDB, pypdf, langchain-chroma installed |
| VS Code | Open, research_agent folder loaded |
| Git | Initialized, 3 commits, pushed to GitHub |

Phase 1: RAG Pipeline

Steps 1-3: Create pdfs/folder, load, chunk

Script: load_and_chunk.py. 10 research papers from PubMed Central. 171 pages extracted. 1529 chunks at chunk_size = 500, and chunk_overlap = 50.

Steps 4 & 5: Embed and Store in ChromaDB

Script:embed_and_store.py. 1529 chunks converted to vectors using nomic-embed-text. Stored in research_db/ with incremental logic. Second run loads instantly, skip re-embedding. Full hiccups in previous section.

Step 6: Ask questions and get answers

Script: ask_questions.py. Loads existing ChromaDB database, takes a question, finds 4 most relevant chunks, sends them with the question to llama3.2, returns a grounded answer with paper citations.